Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41306 |
| Project Name | Plugging into the Future: An Exploration of Electricity Consumption Patterns Using Tableau |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection. | USN-1 | s a user, I can upload electricity consumption datasets (CSV/Excel) into the system. | 2 | High | Member-1 |
| Sprint-1 | Data Pre-processing. | USN-2 | As a user, I want the system to clean and preprocess raw electricity data automatically.. | 2 | High | Member-2 |
| Sprint-1 | Data Storage. | USN-3 | As a user, I want the processed data to be stored securely for analysis.. | 1 | Medium | Member-3. |
| Sprint-2 | Data Analysis. | USN-4 | As a user, I can analyze electricity consumption trends such as peak demand and seasonal patterns.. | 3 | High | Member-1 |
| Sprint-2 | Visualization | USN-5 | As a user, I can view interactive dashboards in Tableau for better insights.. | 3 | High | Member-2 |
| Sprint-2 | Dashboard Filters. | USN-6 | As a user, I can filter data by region, time period, and consumption type.. | 2 | Medium | Member-4 |
| Sprint-3 | Performance Optimization. | USN-7 | As a user, I want dashboards to load quickly even for large datasets.. | 2 | Medium | Member-3. |
| Sprint-3 | Reporting. | USN-8 | As a user, I can export visualizations and reports for decision-making.. | 1 | Low | Member-4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 29 Jan 2026. | 03 Feb 2026. | 20 | 03 Feb 2026. |
| Sprint-2 | 20 | 6 Days | 04 Feb 2026. | 09 Feb 2026. | 20 | 09 Feb 2026. |
| Sprint-3 | 20 | 6 Days | 10 Feb 2026. | 15 Feb 2026. | 20 | 15 Feb 2026. |
| Sprint-4 | 20 | 6 Days | 16 Feb 2026. | 21 Feb 2026 | 20 | 21 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart: A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts